}

Guía1. Student Guide – APT Project Definition

- Abstract (English)

This document presents the definition of the Phase 1 APT Project for the POS Picking System, a Windows desktop application designed for sales management, inventory control, and electronic receipt generation for small and medium-sized retail businesses.

The system is based on an offline-first architecture built with Electron and Angular, using a local SQLite database for immediate operation without an internet connection and a Neon (PostgreSQL) cloud database synchronized through an intermediary REST API.

The application includes four role-based interfaces—Administrator, Warehouse Staff, Salesperson, and Wholesale Client—and applies approval workflows for stock changes and wholesale orders to protect data integrity and prevent internal fraud.

This report describes the project's relevance, its alignment with the graduate profile competencies, the team's professional interests, its feasibility within the course timeframe, and the objectives, methodology, evidence, and work plan that will guide its development.

- PARTE I

1. Personal Information

Complete the following table with the requested information.

| Student Names | Giovanni Gonzalez Sebastián Osorio Martin Campos Julián Bernal |
| --- | --- |
| National ID (RUT) | 21.531.018-3 |
| Degree Program | Computer Engineering |
| Campus | Plaza Norte |

2. APT Project Description

In this section, briefly indicate the name of your APT project and the graduate profile competencies that will be applied. If your degree program defines professional performance areas, also indicate which areas are related to the project.

| Project Name | POS Picking System (To Be Determined) |
| --- | --- |
| Professional Performance Area(s) | Software development, IT project management, data modeling and administration, and quality assurance (software testing). |
| Competencies | - Perform certification testing for both products and processes using industry-defined best practices. - Manage IT projects by providing alternatives for decision-making according to organizational requirements. - Develop a software solution using techniques that systematize the development and maintenance process, ensuring the achievement of objectives. - Build data models that support organizational requirements according to a defined and scalable design. |

3. APT Project Justification

The following fields must be completed with the requested information. This section aims to describe the project in detail and justify its relevance and suitability.

| APT Project Relevance | Many small and medium-sized retail and distribution businesses in Chile manage their sales and inventory using spreadsheets or disconnected systems, which results in stock inconsistencies, loss of traceability, and delays in customer service. In addition, there is an internal control issue: when the same warehouse employee who records a stock movement can also approve it, the risk of errors or fraud increases (for example, approving their own inventory adjustment). The POS Picking System seeks to solve both problems through a point-of-sale application that works even without an internet connection—a common situation in stores with unstable connectivity—and requires every significant stock or order change to pass through an approval workflow involving different roles (Warehouse Staff proposes, Administrator approves; Wholesale Client requests, On-duty Salesperson approves). The project directly impacts administrators, warehouse staff, salespeople, and wholesale customers in a retail business. Its value proposition (simulated within the context of the course) is to reduce inventory losses caused by poor stock control, speed up sales through barcode scanning and electronic receipt generation, and maintain business operations even when the internet connection fails. |
| --- | --- |
| APT Project Description | The objective of the project is to design and build a Windows desktop application (.exe) that allows users to record sales, manage inventory, and issue electronic receipts using a barcode scanner, with four role-based interfaces: - Administrator - Warehouse Staff - Salesperson - Loyal/Wholesale Customer The solution follows an offline-first architecture. The Electron main process manages a local SQLite database (using better-sqlite3 or node:sqlite) so that the application operates immediately without depending on internet connectivity. Every write operation is also recorded in a synchronization queue (sync_queue), which is uploaded by a SyncService whenever a connection is available to a REST API (Node/Express or NestJS). The API validates user roles and business rules before writing data to the cloud database (Neon PostgreSQL). The user interface is built with Angular using standalone components and signals within the rendering process, which never accesses SQLite directly but communicates through IPC (contextBridge and ipcRenderer). Since the Wholesale Client interface always requires an internet connection to place orders, it is delivered separately as a simple web portal outside the .exe application. |
| Project Alignment with the Graduate Profile | The project integrates the four specialization competencies of the Computer Engineering graduate profile described in Section 2. The competency of developing a software solution is demonstrated by building the complete application (Electron + Angular + IPC), integrating its various components (frontend, main process, API, and database), and delivering it as a Windows installer. The competency of building data models is applied by designing a unified, replicated, and scalable relational schema shared between SQLite (local) and Neon PostgreSQL (cloud), including the synchronization queue table and conflict resolution rules (last-write-wins, except for stock updates, where changes are accumulated). The competency of managing IT projects is exercised by planning and controlling the development process as a team, assigning modules according to each member's specialization, and coordinating progress through Git branches and shared naming conventions. Finally, the competency of performing certification testing will be applied by validating, using industry best practices, that stock approval workflows, order approval workflows, offline/online synchronization, and electronic receipt generation function correctly before delivery. |
| Relationship with Professional Interests | As a team, our professional interests are focused on full-stack software development, desktop application architecture, and database administration—areas that this project allows us to explore together in a realistic business scenario. Building a system with approval workflows, synchronized data, and differentiated user roles enables us to deepen our knowledge in: - Backend development (REST API, data modeling, business logic) - Hybrid desktop application architecture (Electron and IPC) - Modern frontend development (Angular with signals) This strengthens a project portfolio applicable to the Computer Engineering job market. |
| Project Feasibility | The project is feasible within the semester and the 20 hours allocated to the Capstone course, considering the following: - Semester duration: 18 weeks distributed across the three phases of the course, according to the Gantt Chart in Section 8. - Allocated workload: The course structure allows incremental progress, module by module, without overloading a single team member. - Required resources: - Personal development computers - Node.js - Angular CLI - Electron - electron-builder - Neon free-tier account - Free API deployment service (Render or Railway) - Barcode scanner (or keyboard simulation during development) - External factors that facilitate development: - Extensive documentation - Active communities for Electron, Angular, SQLite, and Neon - Parallel development enabled by the decoupled architecture (IPC and REST API) - Potential development challenges: - Limited prior experience with Electron IPC communication. - Native dependency compilation (better-sqlite3). These challenges will be addressed by prioritizing node:sqlite whenever the Electron Node version supports it, documenting the team configuration standards, and conducting internal knowledge-sharing sessions before each module begins. |

- PARTE II

4. Objectives

In this section, you must define the general and specific objectives of the APT Project. The objectives should be written clearly and concisely without additional explanations; they should be understandable on their own. It is recommended to write them using an infinitive verb to specify concrete actions.

| General Objective | Design and develop the POS Picking System, an offline-first Windows desktop application that enables sales registration, inventory control, and electronic receipt generation through a barcode scanner, synchronizing data with a cloud database while applying role-based approval workflows to ensure data integrity. |
| --- | --- |
| Specific Objectives | - Design the shared relational data model between the local SQLite database and the Neon (PostgreSQL) cloud database. - Configure the Electron architecture by separating the main process (SQLite access) from the rendering process (Angular), communicating through IPC. - Develop the four user interfaces (Administrator, Warehouse Staff, Salesperson, and Wholesale Client) in Angular using standalone components and signals. - Implement the intermediary REST API (Node/Express or NestJS) that validates user roles and business rules before writing data to Neon. - Implement the offline/online synchronization mechanism through a synchronization queue (sync_queue) and a SyncService. - Integrate the barcode scanner and electronic receipt generation into the sales workflow. - Validate the system through functional testing of stock approval workflows, order approval workflows, and synchronization, following industry best practices. |

5. Methodology

The following section describes the methodology that will be used to develop the APT Project, including its stages and working methods.

Methodology Description

The team will use an Agile development methodology, organized into sprints aligned with the three phases of the Capstone course: - Phase 1: Definition - Phase 2: Development - Phase 3: Closure and Delivery Each sprint includes: - A planning meeting at the beginning. - Weekly progress coordination. - A closing review before moving to the next module. Work is organized according to each member's specialization, following the module prefix convention defined by the team standard (a_, b_, v_, c_, sync_, sh_). This allows parallel development without blocking other team members and makes code reviews easier by identifying the corresponding interface or process. Team Roles and Responsibilities Team Member; Responsibility. Sebastian Osorio; Project documentation: requirements gathering, meeting minutes, progress log, user manual, reports for each phase, and support in defining test cases.. Giovanni Gonzalez; Backend and Electron main process: local SQLite access, IPC handlers, SyncService implementation, and business logic for the Administrator and Warehouse Staff modules.. Martin Campos; Backend and intermediary REST API (Node/Express or NestJS): endpoint development, role validation, business rules, and Neon PostgreSQL integration.. Julian Bernal; Frontend development: Angular standalone components and signals for all four user interfaces, UI design, and IPC-based data consumption.. Backend development (Giovanni and Martin) and Frontend development (Julian) will progress in parallel using previously defined data contracts (database schema and IPC channel/API endpoint structures), while Sebastian documents the process and prepares testing criteria so that the final integration is performed using individually tested modules.

6. Evidence

The following evidence will be evaluated in both the progress report and the final report of the APT Project. These deliverables must be agreed upon with the course instructor. Evidence refers to the products developed throughout the project that demonstrate or document how the work has been implemented.

| Evidence Type | Evidence Name | Description | Justification |
| --- | --- | --- | --- |
| Progress | Entity-Relationship Diagram | Shared data model between local SQLite and Neon (users, products, sales, stock_requests, orders, sync_queue). | Demonstrates the competency of building scalable data models. |
| Progress | Functional Backend Prototype | Electron main process module with SQLite and an operational stock approval workflow. | Demonstrates progress in software development competency. |
| Progress | Updated Work Plan and Gantt Chart | Document detailing activities, responsibilities, and current deadlines. | Demonstrates IT project management competency. |
| Final | Installable .exe Application | Windows installer generated with electron-builder including the four integrated interfaces. | Demonstrates complete implementation of the software solution. |
| Final | Test Plan and Results | Test cases covering stock approval workflows, orders, synchronization, and electronic receipts. | Demonstrates certification testing competency. |
| Final | Role-Based User Manual | Instructions for Administrator, Warehouse Staff, Salesperson, and Wholesale Client. | Demonstrates successful documentation and knowledge transfer. |

7. APT Project Work Plan

The following table defines the project planning according to the course requirements.

| APT Project Work Plan |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competency | Activity | Description | Resources | Duration | Responsible | Notes |
| IT Project Management | Project Planning | Requirements gathering, scope definition, and Gantt Chart creation. | APT Guide | S1–S2 | Sebastian Osorio | Risk: scope changes; mitigated through weekly meetings. |
| Data Modeling | Data Model Design | Design of the relational schema (users, products, sales, stock_requests, orders, sync_queue) for SQLite and Neon. | ER Diagram Tool, Neon | S3–S4 | Martin Campos | Must be validated with Giovanni before implementation. |
| Software Development | Electron Architecture Setup | Configure the main process, preload script, and contextBridge for IPC. | Node.js, Electron | S5–S6 | Giovanni Gonzalez | Dependency: node:sqlite requires Node ≥22 in Electron. |
| Software Development | Intermediary REST API | Develop endpoints, validate roles and business rules, and connect to Neon. | Node.js/NestJS, Neon | S5–S8 | Martin Campos | Deploy to Render/Railway before frontend integration. |
| Software Development | Local SQLite and SyncService | Implement SQLite access, better-sqlite3, sync_queue, and periodic synchronization. | better-sqlite3 | S6–S8 | Giovanni Gonzalez | Facilitator: previously validated schema. |
| Software Development | Angular Views | Build the four user interfaces using standalone components and signals. | Angular CLI | S7–S10 | Julian Bernal | UI design coordinated with the entire team. |
| Software Development | Frontend–Backend IPC Integration | Connect Angular components to IPC channels in the Electron main process. | Electron, Angular | S11–S12 | Julian Bernal & Giovanni Gonzalez | Critical integration point between modules. |
| Certification Testing | Approval Workflow Testing | Validate stock approval workflows, order approval workflows, and electronic receipt generation. | Test Cases | S13–S14 | Sebastian Osorio & Martin Campos | Challenge: external testing environment dependencies. |
| Software Development | Application Packaging | Generate the Windows installer with electron-builder. | electron-builder | S15 | Giovanni Gonzalez | Requires all modules to be fully integrated. |
| IT Project Management | Documentation and Closure | Prepare the user manual, technical documentation, and final project log. | Word/Markdown | S16–S17 | Sebastian Osorio | Input for the final presentation. |

8. Gantt Chart

Organize the activities defined above according to the academic schedule of the Capstone course.

| Actividad | Fase 1 |  |  |  | Fase 2 |  |  |  |  |  |  |  |  |  |  |  | Fase 3 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | S 1 | S 2 | S 3 | S 4 | S 5 | S 6 | S 7 | S 8 | S 9 | S 10 | S 11 | S 12 | S 13 | S 14 | S 15 | S 16 |  | S 17 | S 18 |
| Project Planning | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Data Model Design |  |  | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Electron Architecture Setup |  |  |  |  | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Intermediary REST API |  |  |  |  | X | X | X | X |  |  |  |  |  |  |  |  |  |  |  |
| Local SQLite & SyncService |  |  |  |  |  | X | X | X |  |  |  |  |  |  |  |  |  |  |  |
| Angular Views |  |  |  |  |  |  | X | X | X | X |  |  |  |  |  |  |  |  |  |
| Frontend–Backend IPC Integration |  |  |  |  |  |  |  |  |  |  | X | X |  |  |  |  |  |  |  |
| Approval Workflow Testing |  |  |  |  |  |  |  |  |  |  |  |  | X | X |  |  |  |  |  |
| Application Packaging |  |  |  |  |  |  |  |  |  |  |  |  |  |  | X |  |  |  |  |
| Documentation & Closure |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | X |  | X |  |
| Final Delivery & Presentation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | X |

Nota: S1–S4 corresponden a la Fase 1 (definición), S5–S16 a la Fase 2 (desarrollo) y S17–S18 a la Fase 3 (cierre y entrega), según el periodo académico de la asignatura Capstone.